# Project Plan

Project name: Solaqua

*Start: 9-July 2018*

**Week 1**

9/7 Client questionnaire

10/7 Contract

Domain name

Site map

* Assessment criteria
* Accessibility

*\*\*Signoff one\*\**

10/7 Design

* Logo\images\content
* CRAP
* Visual hierarchy
* Design elements
  + UI
  + UX
  + Accessibility
* Typography
  + Accessibility

12/7 Wireframe - *mobile to desktop*

13/7 Decide on behavior, and REST API

**Week 2**

16/7 Prototype

*\*\*Signoff two\*\**

17/7 Mockup - *Photoshop*

18/7 Build site

**Week3**

23/7 Finish building site

24/7 Testing

*26/7 \*\*Signoff three\*\**

26/7 Upload and final testing.

26/7 Finish